UN-CS-RAI-USAA-DB01-2005-00062

Weekly Project Status Report

United Nations Participating Organisations

Strategic Plan for Digital Archives Program

| For: United Nations Participating Organisations – Dhurjati Mueller | From: Entium Technology Partners LLC - Fred Diers, CRM, FAI Principal, Records and Information Management 610-415-7227, fdiers@entium.com |
| --- | --- |
| For the week ending February 26, 2005 |
| Tasks Completed by F. Diers (Entium Project Manager): Prepared and issued project status report. Tasks Completed by Entium Project Team: Robert Turner and Christine Ardern participated in Business Unit interviews on: Thursday morning with UNFPA Friday afternoon with UNICEF On Thursday afternoon we participated in a working meeting with Dhurjati, Tony, Adhiratha, and Angela to finalize the draft report for deliverable 3. On Friday morning Dhurjati Mueller, Robert Turner, and Christine Ardern made final revisions to the draft deliverable 3 report. Christine will send out the executive summary component during the weekend Business Unit interviews will be concluded by the week of March 8th. Deliverable 2 report will be submitted to the UN after Business Unit interviews have concluded and the questionnaires have been returned and the analysis completed. Deliverable 4 reports are being developed now and will be submitted to the UN tentatively by the end of March. |
| Tasks to be Accomplished the week beginning February 28, 2005 Commence preparations for Business Unit meetings for the week commencing March 8th in New York. Submit report on Deliverable 3 to Dhurjati and process Entium invoice. Submit revised draft report of Deliverable 3 to Dhurjati Mueller. |
| Project Action Items (including issues and concerns): Continue developing the Draft DAP implementation plan for deliverable 4 and review possible models for submittal to Dhurjati. Upcoming objectives are: Complete draft of deliverable 2 during March. Complete draft of deliverable 4 by end of March. |