UN-CS-RAI-USAA-DB01-2005-00073

Weekly Project Status Report

United Nations Participating Organisations

Strategic Plan for Digital Archives Program

| For: United Nations Participating Organisations – Dhurjati Mueller Tony Newton | From: Entium Technology Partners LLC - Fred Diers, CRM, FAI Principal, Records and Information Management 610-415-7227, fdiers@entium.com |
| --- | --- |
| For the week ending February 5, 2005 |
| Tasks Completed by F. Diers (Entium Project Manager): Review of draft report for Deliverable 2 and 3. Prepared and issued project status report. Tasks Completed by Entium Project Team: Develop IT section for deliverable 3. Completed draft report for deliverables 2 and 3. Finalized draft Excel summary questionnaire response and sent to G. Broadbent for review and comment. |
| Tasks to be Accomplished the week beginning February 7, 2005 Dhurjati will submit the Business Unit package to UNPO interview participants in order to schedule interviews over next two weeks. Record Sampling to be conducted during same time frame of Business Unit interviews. R. Turner and Christine Ardern will participate in Business Unit interviews. |
| Project Action Items (including issues and concerns): Entium will continue to focus on moving the project forward and continue developing the DAP implementation plan for deliverable 4 and review possible models for submittal to Dhurjati. It is imperative that Activities 2 and 3 be completed and signed off in order to generate invoices for payment prior to commencing Deliverable 4 |