UN-CS-RAI-USAA-DB01-2005-00076

Weekly Project Status Report

United Nations Participating Organisations

Strategic Plan for Digital Archives Program

| For: United Nations Participating Organisations – Dhurjati Mueller | From: Entium Technology Partners LLC - Fred Diers, CRM, FAI Principal, Records and Information Management 610-415-7227, fdiers@entium.com |
| --- | --- |
| For the week ending March 5, 2005 |
| Tasks Completed by F. Diers (Entium Project Manager): Prepared and issued project status report. Tasks Completed by Entium Project Team: Robert Turner and Christine Ardern finalized the deliverable 3 report to be reviewed by WGARM members. Prepared for next weeks Business Unit interviews. Started developing the spreadsheet for Business Unit interview summaries. Continue to develop deliverable 2 and 4 reports |
| Tasks to be Accomplished the week beginning March 7, 2005 Christine Ardern and Robert Turner will participate in UN Business Unit interviews Tuesday, Wednesday, and Thursday. Prepare Business Unit interview notes. Continue working on Deliverable 2 and 4 reports. |
| Project Action Items (including issues and concerns): Continue developing the Draft DAP implementation plan for deliverable 4 and review possible models for submittal to Dhurjati. Upcoming objectives are: Complete draft of deliverable 2 during March. Complete draft of deliverable 4 by end of March. |