WGARM -  DAP/ADA

Project Management related activities through the end of February 2004

Summary

MAIN PRIORITIES: DAP and ADA continue to be WGARM priority focus for 2004-2005

1. Digital Archive Project, DAP  [still with Legal see note]

2. Appraisal Decision Assistance, ADA, Phase II [Progress has been made on items, see note and docs attached]

Progress on OTHER Items

3. WGARM Website update - our tool to share current/previous documents has some additions [see note]

4. WGARM Field Advice - this is status of initial draft from a WGARM back burner item

5. Metadata Standards - Comparison chart of various standards [see note] Much conformance on "Mandatory" fields as required. Other fields may also be "Recommended for specific applications/disciplines or "Available" for other specific needs where desired.

Details

1. Digital Archive Project, DAP

- Continue to monitor progress and follow up with UNPD and UN Legal concerning DAP contract arrangements; latest email was sent on 28 January from Ms. Joan McDonald, DM/CSS/ITSD,  to OLA  requesting follow up action concerning Entium DAP contract.

2. Appraisal Decision Assistance, ADA, Phase II

Begin preliminary ADA Phase II activities including:

- Develop initial workplan to identify and apply generic appraisal values, record series and retention schedules;

- Draft TOR (scope, activities and deliverables) for 3 areas which require additional resources:

1) Record Series Gap Analysis TOR;

2) Develop TOR for appraisal value and retention schedule by an Archivist with linkage to Generic Record Series;

3) ADA Management Tool enhancement TOR (now in Access Data Base) that would manage the appraisal process; (see attached Zip file ARM 2004-012)

- Draft standarized descriptions of Generic Record Series comprising approximately 425 series descriptions; make comments and identify which series needs further follow up with originating office; (see attached Zip file ARM 2004-011 and 013)

- Validate a sample from one UNPO of lists of organizational work units, test import from IMIS table (UNICEF);  request the IMIS [or equivalent]org and org-parent tables either centrally or from each of the UNPOs (UNDP, UNOPS, UNFPA) to expand the test and produce sample status report by UNPO Group/Division/Section/Unit of Record Series submitted during ADA Phase I;

- Begin GAP analysis by identifying missing Record Series of UNPO sample;

- Refine ADA Tool in Access as appropriate;

    - Identify and describe tables; (see ARM 2004-015)

    - Standardize naming convention of fields;

3. WGARM Website update

- Review Directory Structure/substructure for administration of documents repository;

- Review and update user interface by organization, main activity and document repository;

- Publish to WGARM Website Most Recent Documents and update links to categories.

4. WGARM Field Advice

- Draft and publish document, including introductory summary statement, concerning WGARM support and assistance of projects that would provide guidance to Field Offices in developing a Records, Document, Archives and Information Management (RDIAM) programme.  Publish document to the WGARM Website for further comment. (see attached zip file ARM 2003-315, 2004-016)

5. Metadata Standards

- Develop for comments a comparison of the UN Secretariat, UNDP and ACC documents concerning Metadata Standards in a table format. (see attached zip file ARM 2004-009,010)